LocalVector.ai — Codebase Gap Analysis

Repository: local-vector-v1  |  Generated: March 2, 2026

Sprint coverage through Sprint 104  |  ~1,900 unit tests

# Executive Summary

The LocalVector.ai codebase is a sophisticated, production-grade multi-tenant SaaS platform built on Next.js 16, Supabase, and the Vercel AI SDK. The repository shows 104 sprints of active development, a comprehensive test suite, and well-documented engineering decisions in the DEVLOG. The codebase is broadly in a "late beta" state — the core fear/greed/magic engine pillars are complete, and many advanced features are fully implemented. A small set of features remain partial or unstarted.

## Status Legend

| Feature / Module | Status | Notes |
| --- | --- | --- |
| Feature name | ✓ COMPLETE | Service + API route + UI + unit/E2E tests all present. Wired end-to-end. |
| Feature name | ◑ PARTIAL | Backend service or API route exists; UI incomplete, or integration not fully wired. |
| Feature name | ✗ INCOMPLETE | Scaffolded or spec'd but service logic missing / route returns stub / no UI. |

# 1. Core Platform Infrastructure

Authentication & Multi-Tenancy

| Feature / Module | Status | Notes |
| --- | --- | --- |
| Email/password auth (register, login, logout, reset) | ✓ COMPLETE | Full routes + Supabase Auth wiring + Playwright E2E tests. |
| Google OAuth login | ✓ COMPLETE | OAuth callback, token storage, GBP source cookie — all wired. |
| Multi-tenant RLS (org isolation) | ✓ COMPLETE | current_user_org_id() function + all four policy types on every table. |
| Onboarding wizard & guard | ✓ COMPLETE | TruthCalibrationForm, 3-step wizard, hours_data/amenities guard. Full tests. |
| Multi-user invitations (email invite) | ✓ COMPLETE | Invite flow, accept endpoint, email via Resend. E2E Sprint 19. |
| Seat-based billing (Stripe seats) | ✓ COMPLETE | seat-billing-service, Stripe seat sync, overage emails. E2E Sprint 20. |
| Role-based access (org_roles) | ✓ COMPLETE | lib/auth/org-roles.ts, location-permissions.ts, RLS policies. |
| Multi-location management | ✓ COMPLETE | Add/switch/delete locations, sidebar location picker. E2E Sprint 21. |
| Active org switching | ✓ COMPLETE | switch-org action, active-org lib, middleware routing. |

Billing & Payments

| Feature / Module | Status | Notes |
| --- | --- | --- |
| Stripe Checkout (plan upgrade) | ✓ COMPLETE | createCheckoutSession, webhook handler for completed/updated/deleted. |
| Stripe webhook (plan sync) | ✓ COMPLETE | 18 unit tests, all subscription lifecycle events handled. |
| API credits system | ✓ COMPLETE | credit-service, credit-limits, usage tracking per org. |
| Seat billing UI | ✓ COMPLETE | Billing page with seat management, overage alerts. |

# 2. Fear Engine — Hallucination Detection

| Feature / Module | Status | Notes |
| --- | --- | --- |
| Free AI Audit scan (ViralScanner) | ✓ COMPLETE | Perplexity Sonar, best-of-2 parallel strategy, full result states, rate limiting. |
| Scan results page (/scan) | ✓ COMPLETE | ScanDashboard, URL params, pass/fail/not_found/unavailable states. |
| Hallucination Monitor (cron audit) | ✓ COMPLETE | Inngest function, ai_audits INSERT, hallucination dedup, email alert. |
| Reality Score card | ✓ COMPLETE | Live visibility_analytics query, derived score formula, null states. |
| Alert Feed | ✓ COMPLETE | Real-time feed of open hallucinations, severity badges, fix CTA. |
| Verify hallucination fix | ✓ COMPLETE | verifyHallucinationFix() action, cooldown, re-audit, status update. |
| Hallucinations export (CSV) | ✓ COMPLETE | csv-builder, /api/exports/hallucinations route. |
| Corrections service | ✓ COMPLETE | correction-brief-prompt, correction-service, correction-verifier. Cron routes for follow-up + rescan. |
| Correction email flow | ✓ COMPLETE | Resend email on hallucination detection, sprint-n tests passing. |
| Truth Audit service | ✓ COMPLETE | truth-audit.service.ts + tests. |
| AI Health Score | ✓ COMPLETE | ai-health-score.service, AIHealthScoreCard component. |

# 3. Greed Engine — AI Visibility (Share of Voice)

| Feature / Module | Status | Notes |
| --- | --- | --- |
| SOV target queries (CRUD) | ✓ COMPLETE | addTargetQuery, deleteTargetQuery, query toggle. Full tests. |
| SOV evaluation (cron) | ✓ COMPLETE | Inngest sov-cron, multi-model eval, result normalizer. |
| Multi-model SOV (GPT-4o, Perplexity, Gemini, Google-Grounded) | ✓ COMPLETE | multi-model-sov.ts, sov-model-normalizer.ts, model breakdown API. |
| SOV seeding (auto-populate queries on onboarding) | ✓ COMPLETE | sov-seed.ts, seeded after saveGroundTruth(). |
| SOV score ring + trend chart | ✓ COMPLETE | SOVScoreRing, SOVTrendChart, First Mover card. |
| Prompt Intelligence (gap detection) | ✓ COMPLETE | prompt-intelligence.service, 3 gap types, /api/v1/sov/gaps endpoint. |
| SOV cited sources tracking | ✓ COMPLETE | sov_cited_sources table, citation query builder, citation source parser. |
| Source Intelligence page | ✓ COMPLETE | source-intelligence.service, full page + components. Tests passing. |
| Competitor Intercept (Greed Engine) | ✓ COMPLETE | Two-stage Perplexity → GPT-4o-mini pipeline, CRUD UI, gap analysis cards. |
| Benchmarks page | ✓ COMPLETE | Sprint 103: /dashboard/benchmarks, 4 states, sidebar entry, seed data. |
| SOV Gap → Content Brief Generator | ◑ PARTIAL | Sprint 77 rescheduled to Sprint 86. content-brief-builder.service.ts and content-brief-generator.service.ts exist as stubs. Not yet wired to SOV gap detection. |
| Cluster Map page | ◑ PARTIAL | cluster-map.service.ts exists with tests. Route /dashboard/cluster-map exists. Full UI wiring status unclear. |

# 4. Magic Engine — Content & Listings

Magic Menu System

| Feature / Module | Status | Notes |
| --- | --- | --- |
| Magic Menu create/edit/publish | ✓ COMPLETE | Phases 5–7: Full CRUD, review triage, publish toggle, link injection modal. |
| AI parsing (GPT-4o) | ✓ COMPLETE | simulateAIParsing, confidence triage (≥0.85/0.60–0.84/<0.60). |
| CSV upload (LocalVector template) | ✓ COMPLETE | parseCsvMenu, uploadLocalVectorCsv, 20 unit tests. |
| POS export upload (GPT-4o) | ✓ COMPLETE | parsePosExportWithGPT4o, uploadPosExport. |
| Public honeypot page (/m/[slug]) | ✓ COMPLETE | JSON-LD Schema.org, llms.txt, ai-config.json, AI crawler optimised. |
| AEO schema generation | ✓ COMPLETE | generateMenuJsonLd, dietary tag mapping, 30 unit tests. |

Listings & NAP Sync

| Feature / Module | Status | Notes |
| --- | --- | --- |
| Big 6 listings management (manual URL) | ✓ COMPLETE | Google/Yelp/Apple/Facebook/TripAdvisor/Bing. listing_url, health badges. |
| Yelp / Bing integration verify | ✓ COMPLETE | verify-yelp and verify-bing API routes. |
| NAP sync engine (discrepancy detection) | ✓ COMPLETE | nap-sync-service, discrepancy-detector, health-score. Adapters for GBP/Yelp/Bing/Apple. |
| NAP push corrections | ✓ COMPLETE | nap-push-corrections.ts + cron route. Adapters push updates to platforms. |
| Google Business Profile OAuth + import | ✓ COMPLETE | Sprint 89b: GBP OAuth callback, data mapper, location picker, E2E tests. |
| GBP token refresh (cron) | ✓ COMPLETE | gbp-token-refresh.ts, cron/refresh-gbp-tokens route, Inngest function. |
| GBP places refresh (cron) | ✓ COMPLETE | places-refresh.ts, cron/refresh-places route. |
| GBP reply push (actual API calls) | ◑ PARTIAL | gbp-reply-pusher.ts exists. Real GBP Management API auth likely requires live credentials — stub behavior unclear without runtime testing. |
| Schema expansion (blog, FAQ, event, LocalBusiness) | ✓ COMPLETE | 5 schema generators, schema-expansion-service, approve route, E2E sprint test. |
| Schema embed modal | ✓ COMPLETE | SchemaEmbedModal component + SchemaHealthPanel. |
| IndexNow submission | ◑ PARTIAL | lib/indexnow.ts exists. Not clearly wired to a trigger or UI action. |

Content Pipeline & Autopilot

| Feature / Module | Status | Notes |
| --- | --- | --- |
| Content Drafts UI (approve/reject/create) | ✓ COMPLETE | Sprint 42: approveDraft, rejectDraft, createManualDraft, trigger badges, AEO score. |
| Content draft detail page (/content-drafts/[id]) | ✓ COMPLETE | Draft detail route exists with components. |
| Autopilot engine (create-draft + publish) | ✓ COMPLETE | Sprint 48: create-draft.ts, publish pipeline (WP + GBP + download), post-publish check. |
| Autopilot triggers (4 types) | ✓ COMPLETE | competitor-gap, prompt-missing, review-gap, schema-gap triggers. |
| Content calendar | ◑ PARTIAL | content-calendar.service.ts and /dashboard/content-calendar route exist. No page.tsx found — UI not confirmed. |
| WordPress publish integration | ◑ PARTIAL | publish-wordpress.ts wired to autopilot. Requires WP credentials (wp_credentials migration exists). Not independently testable without live WP. |
| Streaming content preview | ✓ COMPLETE | SSE utils, preview-stream route, streaming-text-display component. Tests passing. |

# 5. Advanced Intelligence Features

| Feature / Module | Status | Notes |
| --- | --- | --- |
| VAIO (Voice AI Integration Optimization) | ✓ COMPLETE | vaio-service, voice-query-library, voice-gap-detector, llms-txt-generator, spoken-answer-previewer, voice-content-scorer. Full test suite. |
| Entity Health dashboard | ✓ COMPLETE | entity-health.service, entity-auto-detect, /dashboard/entity-health page + components. |
| Semantic Authority / SameAs mapping | ✓ COMPLETE | authority-service, sameas-enricher, citation-velocity-monitor, entity-authority-scorer. API routes + cron. |
| Sentiment analysis | ✓ COMPLETE | sentiment.service, /dashboard/sentiment page + SentimentInterpretationPanel. Full test suite. |
| Review Engine (fetch + AI draft) | ✓ COMPLETE | review-sync-service, response-generator, brand-voice-profiler, sentiment-analyzer. Approve/skip/generate-draft routes. |
| Revenue Leak / Impact tracking | ✓ COMPLETE | revenue-leak.service, revenue-impact.service, LeakBreakdownChart, LeakTrendChart. Revenue config settings. |
| AI Sandbox (simulation) | ✓ COMPLETE | simulation-orchestrator, query-simulation-engine, hallucination-gap-scorer, ground-truth-diffuser. Routes + UI. |
| Page Audits (Content Grader) | ✓ COMPLETE | Sprint 104: faq-generator, addPageAudit action, multi-page seed, 30 tests. Full page UI. |
| Proof Timeline | ✓ COMPLETE | proof-timeline.service, ProofTimelineCard component. |
| Occasion alerts / calendar | ✓ COMPLETE | occasion-engine.service, OccasionAlertCard, sidebar badges, snooze. Phase 2 seed. |
| Crawler Analytics | ✓ COMPLETE | /dashboard/crawler-analytics, bot-detector, BotActivityCard, crawler-log endpoint. |
| Agent Readiness page | ✓ COMPLETE | /dashboard/agent-readiness, scenario cards, verdict panel. |
| AI Responses page | ◑ PARTIAL | /dashboard/ai-responses route exists with components. Service wiring and page.tsx exist. Needs runtime verification. |
| pgvector embeddings | ✓ COMPLETE | Sprint 119: embedding-service, HNSW indexes, vector match functions. E2E test. |
| Weekly digest email (cron) | ✓ COMPLETE | weekly-digest.service, send-gate, digest cron Inngest function. Full test suite. |

# 6. Platform Features & Settings

| Feature / Module | Status | Notes |
| --- | --- | --- |
| Settings (account, security, org) | ✓ COMPLETE | updateDisplayName, changePassword. 10 unit tests. |
| Business Info settings | ✓ COMPLETE | /settings/business-info with components. |
| Team management settings | ✓ COMPLETE | /settings/team page with invite/remove member UI. |
| Location settings | ✓ COMPLETE | /settings/locations with multi-location support. |
| Revenue settings | ✓ COMPLETE | /settings/revenue with industry revenue defaults. |
| Whitelabel / Custom domain | ✓ COMPLETE | domain-service, dns-verifier, theme-service, /settings/domain page. Routes + verify endpoint. |
| Theme settings (custom branding) | ✓ COMPLETE | /settings/theme, theme-utils, logo upload route, theme-routes. Tests passing. |
| API keys management | ✓ COMPLETE | api-key-service, /api/settings/api-keys CRUD. |
| Notification preferences | ✓ COMPLETE | notification_prefs table, settings wiring. |
| Danger zone (delete org / scan data) | ✓ COMPLETE | delete-org and delete-scan-data routes. |
| Realtime notifications (Supabase Realtime) | ✓ COMPLETE | Sprint 116: channel-manager, notify-org, RealtimeNotificationToast, use-realtime-notifications hook. |
| Presence avatars (multi-user) | ✓ COMPLETE | use-presence hook, PresenceAvatars component. |
| Draft lock (collaborative editing) | ✓ COMPLETE | use-draft-lock hook, DraftLockBanner. |

# 7. Public Layer & Admin

| Feature / Module | Status | Notes |
| --- | --- | --- |
| Landing page (full marketing) | ✓ COMPLETE | Sprint 37–40: 13 sections, design system, all copy, animations. |
| Pricing page | ✓ COMPLETE | /pricing Server Component, Starter/Growth/Agency tiers. |
| Privacy Policy + Terms of Service | ✓ COMPLETE | Static pages with required disclosures. |
| AEO infrastructure (llms.txt, ai-config.json) | ✓ COMPLETE | Root-level routes, 24h cache, GEO standard entity config. |
| Sentry error monitoring | ✓ COMPLETE | client/server/edge configs, global-error.tsx, DSN guard. |
| Admin dashboard | ✓ COMPLETE | AdminNav, stat cards, customers, revenue, API usage, cron-health pages. |
| Cron health monitoring | ✓ COMPLETE | cron-logger, cron_run_log table, CronHealthCard. |
| MCP Server (AI tool exposure) | ✓ COMPLETE | 4 MCP tools: visibility score, SOV report, hallucinations, competitor analysis. |
| AI Chat Assistant | ✓ COMPLETE | Streaming chat, 4 tool result card types, auto-scroll, starter prompts. |
| GitHub Actions CI | ✓ COMPLETE | .github/workflows/test.yml — Vitest on push/PR to main. |

# 8. Gap Summary — What Needs Work

## Incomplete / Not Started

Sprint 86: SOV Gap → Content Brief Generator (Full Pipeline)

This is the most significant outstanding feature. The individual service files exist (content-brief-builder.service.ts, content-brief-generator.service.ts) but the end-to-end pipeline connecting SOV gap detection → content brief generation → draft creation is not wired. Sprint 77 was rescheduled to Sprint 86 per the memory checkpoint.

- Affected: lib/services/content-brief-builder.service.ts — exists but not called from SOV gap flow

- Affected: lib/services/content-brief-generator.service.ts — exists but not called from SOV gap flow

- Missing: API route or cron trigger that calls gap detection → brief generation → draft insert

- Missing: UI surface for reviewing AI-generated content briefs distinct from regular content drafts

Content Calendar UI

lib/data/content-calendar.ts and content-calendar.service.ts exist. The route /dashboard/content-calendar directory exists but a page.tsx was not confirmed. This needs a UI build to surface scheduled content.

IndexNow Submission

lib/indexnow.ts exists as a utility. There is no clear trigger (cron job, publish hook, or API endpoint) that calls IndexNow after content publication. This is a low-effort integration gap — add a call in the publish pipeline.

## Partial / Needs Verification

GBP Reply Push (Actual API Write-back)

gbp-reply-pusher.ts exists and is wired into the review engine. However, actual write-back to the Google Business Profile Management API requires live OAuth credentials with the correct scopes. The service likely fails gracefully in dev but has not been tested end-to-end with real GBP accounts. Needs integration testing with a live GBP account.

WordPress Publish Integration

publish-wordpress.ts is wired into the autopilot pipeline. The wp_credentials migration exists. This requires a live WordPress site with XML-RPC or REST API enabled to validate end-to-end. The stub behavior and error handling exist but runtime correctness is unverified.

AI Responses Page (/dashboard/ai-responses)

The route directory, service (lib/data/ai-responses.ts), and components exist. Full UI rendering and data wiring needs runtime verification — the page may be partially built or a scaffold.

Cluster Map Page (/dashboard/cluster-map)

cluster-map.service.ts has test coverage. The route directory exists. The full interactive map component and data flow needs confirmation — this is a newer feature that may lack complete UI implementation.

## Technical Debt & Known Issues

- Pre-existing TSC errors in prompt-intelligence-service.test.ts and onboarding-actions.test.ts (mock Supabase type mismatches) — noted in Sprint 68 DEVLOG, not introduced by recent sprints

- recharts React 19 defaultProps deprecation warning — non-blocking, will resolve when recharts ships React 19 native support

- MCP SDK requires Zod v3 compat layer (zod/v3) while main codebase uses Zod v4 — works but requires awareness during Zod upgrades

- AI SDK v4 ToolInvocationUIPart type change — Chat.tsx uses `as any` cast for toolName access, should be updated when SDK exposes the type properly

- rls-isolation.test.ts has 1 pre-existing failure requiring live Supabase — not a CI blocker but should not be left permanently skipped

# 9. Recommended Next Steps

Priority 1 — Complete Sprint 86 (SOV Gap → Content Brief)

This is the logical completion of the SOV intelligence pipeline. The infrastructure (prompt-intelligence.service, sov-engine, content draft system) is all in place. Sprint 86 needs to:

- Wire detectQueryGaps() output to content-brief-generator.service.ts

- Add a cron sub-step (after SOV + prompt intelligence) that creates briefs for high-impact gaps

- Build a /dashboard/content-drafts UI variant or filter for "brief" type drafts

- Add unit tests for the gap→brief pipeline (target: 20+ tests)

Priority 2 — Content Calendar UI

The service layer is built. Wire it to a /dashboard/content-calendar page.tsx with a calendar view showing scheduled drafts and autopilot-triggered content. This closes the content loop for Growth+ customers.

Priority 3 — IndexNow Integration

Add a call to lib/indexnow.ts in the autopilot publish pipeline (post-publish.ts) and in approveAndPublish() for Magic Menus. This is a 1-2 hour task with high SEO value for customers.

Priority 4 — Integration Testing for GBP / WordPress

Set up a staging environment with a real GBP account and WordPress instance to validate gbp-reply-pusher.ts and publish-wordpress.ts end-to-end. Document the required credentials and scopes in .env.local.example.

# 10. Codebase Statistics

| Feature / Module | Status | Notes |
| --- | --- | --- |
| Total source files | ✓ COMPLETE | ~600+ TypeScript/TSX files across app/, lib/, supabase/ |
| Database migrations | ✓ COMPLETE | 60+ migration files, full schema with 28+ tables, RLS on all |
| Unit tests | ✓ COMPLETE | ~1,900 Vitest tests across 150+ test files |
| E2E tests (Playwright) | ✓ COMPLETE | 27+ spec files covering all major user flows |
| Dashboard routes | ✓ COMPLETE | 35+ distinct dashboard pages/routes |
| API routes | ✓ COMPLETE | 60+ Next.js route handlers (cron, API, webhooks) |
| Cron jobs (Inngest + Vercel) | ✓ COMPLETE | 10+ scheduled functions (audit, SOV, digest, GBP refresh, etc.) |
| Sprints completed | ✓ COMPLETE | 104 sprints documented in DEVLOG.md |

— End of Gap Analysis Report —