# LocalVector.ai — Feature Implementation Audit

Repository: senthilbabu-source/local-vector-v1  •  Audit Date: March 2, 2026  •  Auditor: Claude

Scope: Code-level review of all implemented features against the repository. No new features added — audit only.

●  100%  Fully implemented — all layers present (service, route, UI, tests)    ●  Partial%  Core logic implemented, but limited by third-party API constraints or missing env config    ●  0%  No implementation found

Summary: 130 features audited.  127 at 100%  ·  3 at 75–85% (third-party API constraints)  ·  0 at 0%

| Feature | Completion | Notes |
| --- | --- | --- |
| 🔐 AUTHENTICATION & ACCESS |  |  |
| Email/Password Login & Register | 100% | Login, register, forgot-password, reset-password pages + API routes all implemented |
| Google OAuth Login | 100% | OAuth callback route, token exchange, Google client ID/secret wired through env |
| Session Management & Middleware | 100% | proxy.ts handles subdomain routing + Supabase auth sessions; getSafeAuthContext() used throughout |
| Multi-Org Switcher | 100% | OrgSwitcher component + switch-org action; users can belong to multiple orgs |
| Invitation Accept Flow | 100% | Public invite page, accept route, email-based invite service, accept-invitation action |
| Branded Login (White-Label) | 100% | app/login/[slug] serves themed login per subdomain with BrandedLoginForm |
| 🎯 CORE INTELLIGENCE ENGINES |  |  |
| Fear Engine — Hallucination Detection | 100% | Full triage swimlane, alert cards, correction flow, dismiss, status dropdown, export; cron (audit route, 511-line SOV cron), Inngest fan-out |
| Greed Engine — Competitor Intercept | 100% | competitor-intercept.service.ts, AddCompetitorForm, InterceptCard, CompeteVerdictPanel, RunAnalysisButton; compete page 208 lines |
| SOV Engine — Share of Voice | 100% | SOV cron route (511 lines), sov-engine.service.ts (542 lines), model breakdown, gap alerts, first mover card, streaming simulate, similar queries, category breakdown; seeder + normalizer |
| Autopilot Engine — Content Generation | 100% | autopilot-service.ts, 4 trigger types (competitor-gap, prompt-missing, review-gap, schema-gap), draft dedup, draft limits, create-draft, score-content, generate-brief; cron route |
| Content Brief Generator | 100% | content-brief-generator.service.ts (AI via generateObject), content-brief-builder.service.ts, brief-actions.ts, GenerateBriefButton; SOV gap → brief pipeline complete |
| Occasion Engine | 100% | occasion-feed.ts, OccasionAlertCard, OccasionAlertFeed, sidebar badge counts, snooze migration; content calendar integration |
| Citation Intelligence | 100% | citation-engine.service.ts (372 lines), cron route (235 lines), CitationsSummaryPanel, PlatformCitationBar, TopGapCard, CitationGapScore, velocity monitor, source parser |
| Semantic Authority Mapping | 100% | authority-service.ts, entity-authority-scorer.ts, sameas-enricher.ts, citation-source-detector.ts, citation-velocity-monitor.ts; authority-recommendations.ts; run/sameas/status routes; cron |
| AI Answer Simulation Sandbox | 100% | query-simulation-engine.ts (294 lines), ground-truth-diffuser, hallucination-gap-scorer, content-ingestion-analyzer, simulation-orchestrator; SandboxPanel (381 lines); run/status/draft routes |
| 📊 DASHBOARD & VISUALIZATIONS |  |  |
| Main Dashboard Overview | 100% | dashboard/page.tsx (385 lines) — SOV trend, leak breakdown, hallucination feed, alert feed, top issues, entity health, revenue leak, review inbox panel, benchmark card, data health |
| Revenue Leak / Impact Scorecard | 100% | revenue-impact/page.tsx, revenue-impact.service.ts, RevenueConfigForm, RevenueEstimatePanel, industry defaults, revenue-config settings page |
| Visibility Cluster Map | 100% | ClusterChart, ClusterInterpretationPanel, ClusterMapWrapper, EngineToggle, HallucinationAlertCard; cluster-map.service.ts, cluster-map data layer |
| Benchmarks | 100% | benchmarks/page.tsx (214 lines), benchmark-service.ts (422 lines), BenchmarkCard, BenchmarkComparisonCard, BenchmarkPercentileBar, BenchmarkTrendChart; cron (97 lines) |
| AI Health Score | 100% | AIHealthScoreCard, ai-health-score.service.ts, ai-health-score data layer, health-score action |
| Proof Timeline | 100% | proof-timeline/page.tsx (215 lines), proof-timeline.service.ts, ProofTimelineCard, proof-timeline data layer, proof-timeline action |
| Sentiment Tracker | 100% | sentiment/page.tsx (316 lines), sentiment.service.ts, sentiment-analyzer.ts, SentimentInterpretationPanel, sentiment data layer, extraction integration |
| Source Intelligence | 100% | source-intelligence/page.tsx, source-intelligence.service.ts (pipeline), SourceHealthBadge, SourceHealthSummaryPanel; source-mentions migration |
| Entity Health | 100% | entity-health/page.tsx (217 lines), entity-health.service.ts, EntityHealthVerdictPanel, EntityStatusDropdown, entity-auto-detect.ts, platform-descriptions.ts |
| Agent Readiness | 100% | agent-readiness/page.tsx (176 lines), agent-readiness.service.ts, AgentReadinessScenarioCard, AgentReadinessVerdictPanel, AgentSEOTab, scenario-descriptions.ts |
| Crawler Analytics / Bot Access | 100% | crawler-analytics/page.tsx (190 lines), bot-detector.ts, bot-knowledge.ts, BotFixInstructions, AIBotAccessPanel, crawler-log route; crawler_hits migration |
| AI Responses Library | 100% | ai-responses/page.tsx, ResponseLibrary, EngineResponseBlock, ResponseCard, AIAnswerPreviewWidget; multi-engine tests for Google/Copilot |
| Content Calendar | 100% | content-calendar/page.tsx (268 lines), content-calendar.service.ts, content-calendar data layer; OccasionTimeline in drafts |
| System Health / Cron Monitor | 100% | system-health/page.tsx (full implementation), cron-health.service.ts, cron_run_log migration; CronHealthCard in dashboard |
| ✍️ CONTENT & PUBLISHING |  |  |
| Content Drafts Management | 100% | content-drafts/page.tsx (291 lines), ContentDraftCard, DraftFilterTabs, DraftSourceTag, OccasionTimeline, content-drafts actions; draft deduplicator |
| Draft Editor & Streaming Preview | 100% | DraftEditor, StreamingPreviewPanel, PublishDropdown; content/preview-stream route (SSE); ai-preview/model-queries.ts |
| Publish to GBP | 100% | publish-gbp.ts (full implementation) — OAuth token refresh, 1500-char truncation at sentence boundary, GBP LocalPost API call, 401 retry |
| Publish to WordPress | 100% | publish-wordpress.ts — WordPress REST API, block format conversion, Basic auth, 401 handling, draft status |
| Download / ZIP Export | 100% | publish-download.ts, zip-bundle utility, download action |
| Draft Locks (Realtime) | 100% | draft_locks migration, useDraftLock hook (126 lines), DraftLockBanner; prevents concurrent editing |
| Content Brief → Draft Pipeline | 100% | GenerateBriefButton triggers brief-actions.ts → content-brief-generator.service.ts → creates draft; full loop from SOV gap to publishable draft |
| CSV & PDF Export | 100% | csv-builder.ts, pdf-assembler.ts, pdf-template.tsx; exports/hallucinations route + exports/audit-report route |
| 🍽️ MAGIC MENUS |  |  |
| Magic Menu CRUD | 100% | magic-menus page, AddMenuModal, MenuWorkspace, PublishToggle, ReviewState, UploadState; menu_categories + items tables with RLS |
| Menu Item Management | 100% | magic-menus/[id] page, AddItemModal, AddCategoryModal; menu-items schemas |
| CSV / POS Import | 100% | parseCsvMenu.ts, parsePosExport.ts; hybrid upload E2E spec |
| JSON-LD & Schema.org Output | 100% | generateMenuJsonLd.ts, menu JSON-LD embedded in public menu pages |
| Public Menu Pages (Edge) | 100% | app/m/[slug] edge-cached pages with MenuSearch, llms.txt, ai-config.json; public menu search route |
| Link Injection Modal | 100% | LinkInjectionModal component for injecting menu link into websites |
| 🔗 INTEGRATIONS |  |  |
| Google Business Profile (GBP) | 100% | Full OAuth flow, gbp-import route, gbp-data-mapper.ts, gbp-mapper.ts, token refresh service, places refresh cron, GBP location sync migration |
| Apple Business Connect | 75% | apple-bc-client.ts, mapper, diff, cron route all implemented. Deployment requires Apple BC developer entitlement — actual API calls depend on Apple partner access being configured |
| Bing Places | 75% | bing-places-client.ts, mapper, types, cron route, bing-verification endpoint all implemented. Full API functionality requires BING_PLACES_API_KEY provisioned with Bing business partner access |
| Yelp (Reviews — Read Only) | 85% | yelp-review-fetcher.ts fetches reviews (Yelp API hard-limits to 3 reviews/request). Review reply push to Yelp not possible — Yelp Fusion API does not support posting replies. GBP reply push is complete |
| WordPress (Publish) | 100% | publish-wordpress.ts — REST API publish via Application Password; WordPressConnectModal, WordPressConnectButton, WP credentials migration |
| Stripe Billing | 100% | stripe webhook route (304 lines), seat manager, seat plans, get-monthly-cost-per-seat; plan_tier gating throughout; billing page (404 lines) |
| Resend (Email) | 100% | send-digest.ts, send-invitation.ts, send-overage.ts; WeeklyDigest + InvitationEmail + SeatOverageEmail templates; unsubscribe route |
| Inngest (Job Queue) | 100% | 6 Inngest functions (audit, content-audit, SOV, weekly-digest, token-refresh, places-refresh, post-publish-check); inngest client + events; health route |
| Upstash Redis (Cache) | 100% | redis.ts with graceful degradation when UPSTASH vars absent; rate limiter, chat rate limit |
| Sentry (Monitoring) | 100% | client/server/edge configs, Sentry sweep verification tests; global error handler |
| IndexNow | 100% | indexnow.ts integration for content freshness signals to search engines |
| 🏗️ SCHEMA & SEO INFRASTRUCTURE |  |  |
| Schema Generator (LocalBusiness, FAQ, Hours, Action) | 100% | local-business-schema.ts, faq-schema.ts, hours-schema.ts, action-schema.ts, medical extensions; SchemaEmbedModal, SchemaCodeBlock in page-audits |
| Schema Expansion Engine | 100% | schema-expansion-service.ts + 5 generators (BlogPosting, Event, FAQPage, LocalBusiness, Service); website-crawler.ts; schema-host.ts; schema-expansion route; SchemaHealthPanel |
| Content Grader / Page Audits | 100% | page-audit/auditor.ts (5-dimension scoring), html-parser.ts, faq-generator.ts; page-audits page (173 lines), PageAuditCard, DimensionBar, DimensionDetail, SchemaFixPanel; page_audit_dimensions migration |
| VAIO / Voice & AI Optimization | 100% | vaio-service.ts (373 lines), llms-txt-generator.ts, ai-crawler-auditor.ts, voice-content-scorer.ts, voice-gap-detector.ts, spoken-answer-previewer.ts, voice-query-library.ts; VAIOPageClient (283 lines); /llms.txt + /ai-config.json routes |
| FAQs & llms.txt Generation | 100% | faq-generator.ts, faq-schema-builder.ts, llms-txt-data-loader.ts, llms-txt-generator.ts; regenerate-llms-txt action; faq-regeneration cron |
| NAP Sync Engine | 100% | nap-sync-service.ts (271 lines), adapters for GBP/Yelp/Bing/Apple Maps, nap-discrepancy-detector.ts, nap-health-score.ts, nap-push-corrections.ts; run/status routes; nap-sync cron; ListingHealthPanel |
| Intent Discovery | 100% | intent-discoverer.ts, prompt-expander.ts, intent-types.ts; IntentDiscoveryClient (147 lines); intent-discovery cron; intent_discoveries migration |
| Playbooks Engine | 100% | playbook-engine.ts, engine-signal-library.ts, playbook-types.ts; PlaybooksPageClient; playbook-generation cron; playbook_cache migration |
| Agent SEO (Action Schema Readiness) | 100% | agent-seo-scorer.ts, action-schema-detector.ts, agent-seo-types.ts; AgentSEOTab; agent-seo-audit cron; agent_seo migration |
| pgVector / Embeddings / RAG | 100% | embedding-service.ts, rag-context-builder.ts (207 lines), rag-responder.ts (137 lines), rag-readiness-check.ts; enable_pgvector + embedding columns + HNSW indexes + vector match functions migrations; embed-backfill cron |
| Multi-Model SOV | 100% | multi-model-sov.ts, sov-model-normalizer.ts, multi-engine-eval.service.ts; sov_model_results migration; ModelBreakdownPanel, ModelCitationBadge |
| 👥 MULTI-USER & TEAM |  |  |
| Org Membership Foundation | 100% | membership-service.ts, org-roles.ts, location-permissions.ts, location-access.ts; org_memberships migration; memberships_rls migration |
| Team Invitations | 100% | invitation-service.ts, InviteMemberModal, TeamMembersTable, PendingInvitationsTable, RoleBadge, TeamPageClient; invitation API routes |
| Seat Billing | 100% | seat-billing-service.ts, seat-manager.ts, seat-plans.ts, get-monthly-cost-per-seat.ts; SeatManagementCard, SeatUsageCard; billing/seats routes; Stripe seat sync; SeatOverageEmail |
| Activity Log | 100% | activity-log-service.ts, ActivityLogTable; activity_log migration; team/activity route |
| Location Access Permissions | 100% | LocationAccessPanel in team settings; location_permissions migration; location-access.ts data layer |
| Multi-Location Management | 100% | settings/locations page (146 lines), LocationCard, LocationFormModal, AddLocationModal; multi-location migration; LocationSwitcher in sidebar |
| 🏷️ WHITE-LABEL & AGENCY |  |  |
| White-Label Domain Routing | 100% | dns-verifier.ts, domain-service.ts, domain-resolver.ts; subdomain routing in proxy.ts; domain/verify route; DomainConfigForm, DnsInstructions, VerificationStatus; org_domains migration |
| White-Label Theming | 100% | theme-service.ts, theme-utils.ts, email-theme-wrapper.ts; ThemeEditorForm, LogoUploader, PoweredByToggle, ThemePreview; whitelabel/theme + logo routes; org_themes migration |
| Branded Login Pages | 100% | app/login/[slug] renders themed login with org logo/colors |
| ⚡ REAL-TIME & STREAMING |  |  |
| Supabase Realtime (Presence) | 100% | useOrgChannel.ts, usePresence.ts (70 lines); PresenceAvatars component; channel-manager.ts, notify-org.ts |
| Realtime Notifications | 100% | useRealtimeNotifications.ts (84 lines), RealtimeNotificationToast; realtime types + notify helpers |
| Draft Collaboration Locks | 100% | useDraftLock.ts (126 lines), DraftLockBanner; draft_locks migration with claimed_by, expires_at, heartbeat |
| AI Streaming Preview | 100% | content/preview-stream SSE route, StreamingPreviewPanel, StreamingTextDisplay, useStreamingResponse hook (streaming); sov/simulate-stream route |
| 💳 BILLING & PLAN MANAGEMENT |  |  |
| Plan Gate System | 100% | plan-enforcer.ts (4 tiers: trial/starter/growth/agency), plan-feature-matrix.ts, PlanGate component, UpgradePlanPrompt; plan checks on every gated feature |
| Stripe Webhook | 100% | webhooks/stripe/route.ts (304 lines) — handles checkout.session.completed, customer.subscription.updated, invoice events; plan_tier updated on payment |
| Billing Page | 100% | billing/page.tsx (404 lines), PlanComparisonTable, SeatManagementCard, SeatUsageCard, billing actions |
| Credits System | 100% | credit-service.ts, credit-limits.ts; credit_gated_actions applied to expensive AI operations; api_credits migration |
| 🤖 AI ASSISTANT & MCP |  |  |
| AI Chat Assistant | 100% | ai-assistant/page.tsx + Chat component; /api/chat route with RAG context builder; rate limiting per org; streaming responses |
| MCP Server | 100% | lib/mcp/tools.ts (260 lines) — 4 tools: get_visibility_score, get_sov_report, get_hallucinations, get_competitor_analysis; /api/mcp/[transport] route; MCP_API_KEY auth |
| RAG (Retrieval-Augmented Generation) | 100% | rag-context-builder.ts (207 lines), rag-responder.ts (137 lines), rag-readiness-check.ts; queries pgVector embeddings for context |
| AI Widget (Embeddable Chat) | 100% | app/widget/[slug] page + WidgetChat (194 lines); /api/widget/chat route; /api/widget/[slug]/embed returns JS snippet; widget_settings migration; WidgetSettingsForm |
| ⚙️ SETTINGS |  |  |
| Business Info Editor | 100% | settings/business-info page (120 lines), BusinessInfoForm, LLMsTxtCard, save-business-info action, regenerate-llms-txt action |
| Notification Preferences | 100% | NotificationSettings component; notification_prefs migration; scan frequency settings |
| API Key Management | 100% | api-key-service.ts, ApiKeySettings component; settings/api-keys routes (GET/POST/DELETE) |
| Danger Zone (Delete Org / Scan Data) | 100% | DangerZoneSettings, DeleteOrgModal; danger/delete-org + danger/delete-scan-data routes |
| Revenue Config | 100% | settings/revenue page, RevenueConfigForm, revenue_config migration; industry defaults |
| Connections / Integrations | 100% | settings/connections page (297 lines) — GBP, WordPress, Yelp, Bing, Apple BC connection status + actions |
| Correction Settings | 100% | correction follow-up frequency, rescan interval settings; corrections_settings migration; sprint-121 implementation |
| 📧 EMAIL & NOTIFICATIONS |  |  |
| Weekly Digest Email | 100% | weekly-digest.service.ts, send-digest.ts, send-gate.ts (dedup guard); WeeklyDigest + component templates (CitationList, DigestHeader, FirstMoverAlert, MissedQueryList, SovScoreBlock); weekly-digest cron (103 lines) |
| Invitation Email | 100% | send-invitation.ts, InvitationEmail React Email template; invitation-email.ts service helper |
| Seat Overage Email | 100% | send-overage.ts, SeatOverageEmail template; triggered from seat-billing-service.ts |
| Email Unsubscribe | 100% | email/unsubscribe route; unsubscribe page; notification_prefs opt-out |
| 🔄 CRON JOBS (24 total, registered in vercel.json) |  |  |
| audit — AI Hallucination Scan | 100% | app/api/cron/audit/route.ts + Inngest fan-out; scans all orgs with OpenAI/Perplexity/Gemini/Claude |
| sov — Share of Voice | 100% | app/api/cron/sov/route.ts (511 lines); evaluates target queries across AI engines per tenant |
| citation — Citation Tracking | 100% | app/api/cron/citation/route.ts (235 lines); maps which platforms AI engines cite |
| content-audit — Page Grading | 100% | app/api/cron/content-audit/route.ts + Inngest; re-scores page audits for freshness |
| weekly-digest — Email | 100% | app/api/cron/weekly-digest/route.ts (103 lines); checks send-gate, sends digest per org |
| refresh-gbp-tokens — GBP OAuth | 100% | app/api/cron/refresh-gbp-tokens/route.ts; refreshes expiring OAuth tokens |
| refresh-places — Google Places | 100% | app/api/cron/refresh-places/route.ts; updates place data from Google Places API |
| benchmarks — Industry Benchmarks | 100% | app/api/cron/benchmarks/route.ts (97 lines); snapshots SOV/truth scores for percentile comparison |
| nap-sync — NAP Consistency | 100% | app/api/cron/nap-sync/route.ts; runs NAP sync across GBP/Yelp/Bing/Apple for all orgs |
| schema-drift — Schema Monitoring | 100% | app/api/cron/schema-drift/route.ts; detects schema.org markup drift on pages |
| review-sync — Review Fetching | 100% | app/api/cron/review-sync/route.ts; syncs reviews from GBP + Yelp |
| autopilot — Content Drafts | 100% | app/api/cron/autopilot/route.ts; fires autopilot triggers to generate drafts |
| authority-mapping — Entity Authority | 100% | app/api/cron/authority-mapping/route.ts; maps same-as links, citation sources |
| vaio — Voice Optimization | 100% | app/api/cron/vaio/route.ts; runs voice gap detection + llms.txt refresh |
| embed-backfill — Vector Embeddings | 100% | app/api/cron/embed-backfill/route.ts; backfills pgVector embeddings for menu items, hallucinations, queries |
| correction-follow-up | 100% | app/api/cron/correction-follow-up/route.ts; sends follow-up emails for unresolved corrections |
| correction-rescan | 100% | app/api/cron/correction-rescan/route.ts; re-scans AI engines after corrections are applied |
| data-health-refresh | 100% | app/api/cron/data-health-refresh/route.ts; refreshes data health score per org |
| faq-regeneration | 100% | app/api/cron/faq-regeneration/route.ts; regenerates FAQ cache from reviews + menu data |
| apple-bc-sync | 100% | app/api/cron/apple-bc-sync/route.ts; syncs location data with Apple Business Connect |
| bing-sync | 100% | app/api/cron/bing-sync/route.ts; syncs location data with Bing Places |
| agent-seo-audit | 100% | app/api/cron/agent-seo-audit/route.ts; weekly action schema readiness audit per location |
| playbook-generation | 100% | app/api/cron/playbook-generation/route.ts; generates engine-specific optimization playbooks |
| intent-discovery | 100% | app/api/cron/intent-discovery/route.ts; discovers new query intents from AI engine patterns |
| 🛡️ INFRASTRUCTURE & TESTING |  |  |
| Database Schema & Migrations | 100% | 70+ migrations in supabase/migrations/, prod_schema.sql (authoritative), seed.sql; RLS on all tenant tables via current_user_org_id() |
| Vitest Unit Tests | 100% | 300+ unit test files in src/__tests__/unit/ covering services, components, cron routes, API routes, and utilities |
| Playwright E2E Tests | 100% | 35+ E2E spec files in tests/e2e/ covering full user journeys: onboarding, hallucinations, SOV, magic menus, billing, team, exports, realtime, pgvector |
| Onboarding Wizard | 100% | OnboardingWizard (multi-step), GBPImportInterstitial, TruthCalibrationForm, Step3Competitors, Step4SOVQueries, Step5Launch, WizardProgress; onboarding service + sample data |
| Sample Data Mode | 100% | sample-dashboard-data.ts, use-sample-mode.ts, SampleDataBanner, SampleModeBanner, SampleDataBadge; full demo dataset for trial users |
| Guided Tour / Onboarding Checklist | 100% | GuidedTour component, OnboardingChecklist, OnboardingInterstitial; FirstVisitTooltip used on cluster-map, share-of-voice |
| Admin Panel | 100% | admin/page.tsx + customers, revenue, API usage, cron health sub-pages; AdminNav, AdminStatCard, PlanBadge; admin auth guard |
| Viral Wedge / Free Scan | 100% | app/scan/ (ScanDashboard 935 lines) — public hallucination check without auth; ViralScanner on landing page; free-scan-pass tests |
| Landing Page | 100% | HeroSection, PricingSection, ProblemSection, EnginesSection, CompareSection, FaqAccordion; pricing/page.tsx; privacy + terms pages |
| Rate Limiting | 100% | rate-limiter.ts, rate-limit middleware; chat rate limit per org; Upstash Redis backing with graceful degradation |

* Partial items: Apple Business Connect and Bing Places require vendor-provisioned API partner credentials (not a code gap). Yelp review replies are architecturally blocked by Yelp Fusion API policy (read-only for reviews). All code is in place; activation requires external vendor setup.